# Project Planning Phase

# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date: 01 September 2026
Team ID: SWTID-2026-4650
Project Name: StudyBuddy
Maximum Marks: 5 Marks

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a student, I can register using email and password to securely access the platform. | 2 | High |
| Sprint-1 | User Authentication | USN-2 | As a student, I can log into the application securely using JWT authentication. | 1 | High |
| Sprint-1 | Material Management | USN-3 | As a user, I can upload study materials (.txt, .md, .pdf) for AI processing. | 3 | High |
| Sprint-2 | AI Feature Integration | USN-4 | As a user, I can generate a concise summary from my uploaded study material using Gemini AI. | 3 | High |
| Sprint-2 | AI Feature Integration | USN-5 | As a user, I can generate interactive flashcards for active recall. | 2 | Medium |
| Sprint-3 | AI Feature Integration | USN-6 | As a user, I can generate a multiple-choice quiz to self-assess my knowledge. | 3 | High |
| Sprint-3 | AI Feature Integration | USN-7 | As a user, I can generate a personalized 7-day study plan based on my schedule. | 3 | High |
| Sprint-4 | Dashboard & History | USN-8 | As a user, I can view my history of saved AI-generated resources on a dashboard. | 2 | Medium |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 Sep 2026 | 06 Sep 2026 | 6 |
| Sprint-2 | 5 | 6 Days | 07 Sep 2026 | 12 Sep 2026 | Pending |
| Sprint-3 | 6 | 6 Days | 13 Sep 2026 | 18 Sep 2026 | Pending |
| Sprint-4 | 2 | 6 Days | 19 Sep 2026 | 24 Sep 2026 | Pending |

## Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 6 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = (sprint duration / velocity) = 6 / 6 = 1 Story Point per day

## Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

References:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/
https://www.atlassian.com/agile/tutorials/burndown-charts
https://www.atlassian.com/agile/project-management